Objective
- Test Actisens UI Functionality as per phase 1 Requirements is working as expected without any error or bugs in the Production environment.
- Test the Usability of the website. Are the functionalities convenient for support user or not?
 In scope:
Configuration
- Farm Creation/Updation
- Cattle creation/Updation
- Gateway Creation/Updation
- AM Creation/Updation
- Association & Dissociation of Cattle & Device and Vice -versa
        Reports
- Debounce
- Live/Not Live(Gateway/AM)
- Zero AMS
- Abnormal Orientation
- Battery voltage
 Out of Scope:
Login components
Association/Disassociation of Gateway and AM
Testing type:
System testing: Perform end to end Testing of each module and the entire application. This will include the following sub types testing.
  1. Smoke testing: Ensure basic functuonality of inscope modulues are working withut any blockers
  2. Functional Testing: Detailed functional testing of inscope modules.Verify robustness of applicatoion using negative testcases.
  3. Usability Testing: The support group can carry of all the Configuration activities and report generation activities intuitively
  4. Regression Testing: Check whether the latest change in UI has brought any deviation in the existing correct detection.
  5. Compatibility Testing: Check Compatibiltiy with IE, Chrome, Mozilla Browsers.( We need to call out our supported Browsers)
  6. Load testing: Test the application with incremental load to cloud application and sending data concurrently.
Test Approach:
- We will carry out Manaul testing activity for the actisens configuration compoments
- For the Reports we will simulate L1 data and we will carry out Manual Verification on correctness of Data in Portal.
 Resources: We will need L3 and L1 uuid for data simulation purpose. Instead of actual hardware we would need SN numbers generated and mapped to uuid’s
It will be better option if we generate a different series of L3 and L1 to avoid conflict with the production set.

Tasks:
1. Creation of testcases for inscope functionalities
2. Test data Creation for L3 and L1
3. Test cases Excecution
4. Bug Filing and traking them to closure
5. Daily Report on Tc Execution and Bug Status
Schedule & Estimation

1. Entry Exit Criteria for Testing:
  1. Entry Criteria:The mentioned entry criteria has to be met for the QA to start testing
- Release build with release notes recieved to QA
- Unit testing Status with Results
- Test Environment Avialiblity
Test Suspension Criteria:
- Show stoppers during Smoke testing
  3. Test Resumption Criteria:
    - Show Stoppers Fixed.
Test exit Criteria: The Benchmarking results will be evaluated and based on the below criteria the QA will sign off
- All P1/P2 specific bugs are Resolved and Verified/Closed by QA.
- Successful execution of Test Scenarios for current phase.
Test Reporting :
We will send a daily report EOD
   Report Details:
1)Tcs executed
2) Bugs filed
3)Blockers/Critical bugs faced if any

Dependencies and Risks:

Dependency/Limitation	Potential Impact of Dependency	Owners
L3/L1 Procurement	Simulation testing and Load testing blocked.	Procurement/Raghu
Build with complete Release notes	Ambiguity in understanding	Development Team
Report on Unit testing completion	Delay in functional testing	Development Team